INFINISOFT
TECHNOLOGY

CLIENT PROJECT PROPOSAL

Twisttex International - Premium Fabric Landing Page

infinisoftech.com

| Project Information | Details |
| --- | --- |
| Prepared by | Infinisoft Technology |
| Prepared for | Twisttex International |
| Document Type | Client Proposal - Landing Page |
| Business Type | Fabric / Textile |
| Reference Direction | anooshasourcing.com |
| Platform | Web - Desktop & Mobile Responsive |
| Date | August 25, 2026 |
| Version | v1.0 - Initial Draft |

CONFIDENTIAL - For Client Review Only

# 1. Executive Summary

This proposal outlines the scope and recommended structure for a modern, premium landing page for Twisttex International. The objective is to create a focused digital presence that presents the company as a credible, quality-driven fabric partner and gives prospective buyers a clear path to understand the business and make an enquiry.

Rather than building a large multi-page website at this stage, the project will concentrate the strongest business information into one polished, responsive page - designed around first impression, product visibility, trust, sourcing capability and conversion.

# 2. Project Overview

| Item | Details |
| --- | --- |
| Project Type | Premium Corporate Landing Page |
| Primary Users | Fabric buyers, sourcing partners, apparel businesses, prospective clients |
| Core Goal | Build credibility, present fabric capability, and generate qualified enquiries |
| Design Direction | Premium, clean, international textile aesthetic |
| Brand Direction | Twisttex identity with strong visual consistency and premium fabric imagery |
| Platform | Responsive web experience for desktop, tablet and mobile |

# 3. Landing Page - Sections & Content

The landing page will be structured as a guided business story: establish trust first, show capability, reduce uncertainty, and then invite the visitor to start a conversation.

| Section | Purpose | Recommended Content |
| --- | --- | --- |
| Hero / First Impression | Immediately establish positioning and quality. | Strong headline, short value proposition, premium textile visual, primary enquiry CTA. |
| Trust & Capability Strip | Create early confidence. | Verified experience, markets, capabilities, certifications or other proof points supplied by Twisttex. |
| About Twisttex | Introduce the company clearly. | Concise company story, sourcing philosophy, quality focus and partnership approach. |
| Fabric Categories | Make the offering easy to understand. | Key fabric categories with strong imagery and short descriptions. |
| Why Choose Twisttex | Translate capability into buyer value. | Quality consciousness, reliable sourcing, responsive communication, consistency and long-term partnership. |
| Requirement to Delivery | Show an organized process. | Requirement -> sourcing/development -> sampling -> quality control -> delivery/shipment. |
| Quality & Compliance | Reduce buyer uncertainty. | Actual QC practices, testing, certifications, compliance or supplier standards where applicable. |
| Global Reach | Strengthen international positioning. | Markets or regions currently served, where verified. |
| Fabric Showcase | Create visual desire and credibility. | High-quality swatches, textures, production details or application imagery. |
| Partnership CTA | Turn interest into action. | Clear invitation to discuss requirements via enquiry, phone, email or WhatsApp. |
| Contact / Footer | Complete the trust journey. | Company contact details, office information, website/email and enquiry options. |

# 4. Recommended User Journey

The page should not feel like a catalogue of disconnected sections. It should move the visitor through a deliberate sequence:

FIRST IMPRESSION  ->  CREDIBILITY  ->  FABRICS  ->  DIFFERENTIATION  ->  PROCESS  ->  QUALITY  ->  TRUST  ->  ENQUIRY

# 5. Design & Experience Direction

- Premium, modern visual language appropriate for an international fabric and textile business.

- Strong use of Twisttex branding, balanced with generous white space and high-quality fabric photography.

- Responsive layout optimized for desktop, tablet and mobile.

- Subtle scroll animations and micro-interactions where they improve the experience.

- Clear typography hierarchy so buyers can scan the business quickly.

- Conversion-focused CTA placement without making the page feel aggressive or overly promotional.

# 6. Functional Scope

| Feature | Description |
| --- | --- |
| Responsive Landing Page | Optimized presentation across desktop, tablet and mobile. |
| Enquiry CTA | Prominent contact actions placed strategically throughout the page. |
| Contact Form | Simple buyer enquiry form, if required. |
| WhatsApp / Direct Contact | Quick contact option for prospects, if preferred by Twisttex. |
| Performance Optimization | Optimized images and front-end delivery for a fast experience. |
| Basic SEO Structure | Semantic page structure, metadata and search-friendly fundamentals. |
| Analytics Ready | Prepared for analytics / tracking integration if required. |

# 7. Content Required from Twisttex

- High-resolution company logo and final brand assets.

- Approved company introduction / profile.

- Exact fabric categories and descriptions.

- High-quality fabric, swatch, production and sourcing photographs.

- Verified experience, capacity, export-market or performance figures.

- Certifications, testing or compliance information where applicable.

- Quality-control process and genuine business differentiators.

- Markets / countries currently served.

- Client testimonials or buyer logos only where publication permission exists.

- Final phone, WhatsApp, email and office information.

# 8. Technology & Delivery Approach

The landing page will be implemented as a modern responsive web experience. The final technical stack can be confirmed during kickoff based on hosting, content-management and future expansion requirements. The priority is a fast, secure, maintainable front end rather than unnecessary technical complexity.

| Area | Approach | Purpose |
| --- | --- | --- |
| Frontend | Modern React-based implementation | Fast, responsive and maintainable experience |
| Styling | Utility-first responsive design system | Consistent spacing, typography and components |
| Animations | Lightweight scroll / micro-interactions | Premium feel without compromising usability |
| Media | Optimized web images | Strong textile visuals with controlled page weight |
| Deployment | Production hosting setup | Reliable public access and deployment |

# 9. Deliverables

- Complete premium landing page UI and responsive implementation.

- All approved sections described in this proposal.

- Desktop, tablet and mobile responsive behavior.

- Enquiry / contact experience as agreed during requirement confirmation.

- Basic on-page SEO and performance optimization.

- Deployment to the agreed hosting environment.

- Final handover and basic usage guidance.

# 10. Expected Business Transformation

Before this project, a new prospect may know Twisttex primarily through a referral, business card, WhatsApp conversation or sales introduction. After launch, Twisttex will have a professional digital destination that validates that introduction, presents its fabric capability clearly, and gives buyers greater confidence before the first serious conversation.

| Before | After |
| --- | --- |
| A prospect depends mainly on a sales introduction. | A premium landing page supports and validates the introduction. |
| Fabric capability may need to be explained repeatedly. | Core categories and capabilities are visible immediately. |
| Trust must be built manually in each conversation. | The digital presence begins building credibility before contact. |
| The company can appear similar to other suppliers. | Twisttex gains a clearer, more memorable professional presentation. |

# 11. Next Steps

- Twisttex reviews this proposal and confirms or adds requirements.

- Final content, images and business information are collected.

- Landing page structure and visual direction are confirmed.

- Design and development begin.

- Final review, approval and launch.

We are excited to build a digital presence for Twisttex International that reflects the quality, confidence and professionalism of the business itself.